PREDICTIVE FLOOD ALERT SYSTEM

Project Handoff & Working Reference Document

1BCP308 – Community Project | Team N²M | Dept. of CSE, DSCE

| Document purpose | Full context for anyone (teammate, or a fresh AI assistant session) picking up this project from here — what it is, what's done, what's next, all sources and schemas used so far. |
| --- | --- |
| Last updated | October 2026, ahead of Review 2 (Oct 5–8) |
| Team | Mohith M (1DS25CS147), Nihal Rao (1DS25CS160), Nishanth G M (1DS25CS161) |
| Faculty Guide | Prof. Punith Kumar |

# 1. What This Project Is

A Predictive Flood Alert System for Bengaluru: instead of mapping where floods have already happened (reactive), the system forecasts flood risk 24–48 hours in advance for a defined set of flood-prone zones, using historical rainfall + satellite + terrain data to train a model, then serves live risk scores through an alert bot and a map.

Domain (per the Community Project guidelines): Space & Earth Observation, with secondary relevance to National Importance (disaster management). SDG mapping: SDG 11 (Sustainable Cities and Communities, Target 11.5) and SDG 13 (Climate Action, Target 13.1).

## 1.1 Why this scope, and what was simplified

The original ambition (full Sentinel-1 SAR change detection + LSTM forecasting across the whole city) was deliberately scoped down for the Review 2 timeline. Current approach: pick a small number of real, documented flood zones; use a simple model (logistic regression → XGBoost) before attempting LSTM; be explicit with the guide that SAR imagery and a more sophisticated model are the Review 3/4 roadmap, not missing work.

# 2. System Architecture — How It Works

Pipeline: Data collection → Model (risk scoring) → Live pipeline (rainfall forecast feed) → Alerting (Telegram bot) → Visualization (Leaflet map, with historical replay mode).

- Data collection & pre-processing (Nishanth / Member 1): historical rainfall, satellite flood-extent imagery, terrain/elevation, drain layout → cleaned structured dataset.

- Model (Teammate B / Member 2): trained on rainfall + terrain features → flood risk score per zone. Starting with scikit-learn Logistic Regression → upgrading to XGBoost → stretch goal LSTM.

- Systems integration (Teammate A / Member 3): live rainfall API → feeds model → Telegram bot alerts past a risk threshold → Leaflet map (reusing the Integral Geo template) shows live + historical risk.

Output contract agreed between data/model and frontend (so work can proceed independently):

{
  "zone": "Bellandur",
  "risk_score": 0.82,
  "risk_level": "high"
}

# 3. Progress So Far

## 3.1 Completed

- Domain, title, objectives, and SDG mapping finalised.

- Full project synopsis written and exported as a Word document (institutional header, abstract, literature review with 5 real cited papers, methodology, SDG mapping table, team contribution plan, references) — see Section 6 for the source list used.

- Team roles assigned and documented (Section 4).

- Found and mined a 191-page technical study: “Floods at Bengaluru City – A Technical Study” by Dr. Sudhir Sajjan (Dec 2022) — extracted real catchment areas, lake names, and documented flood dates for 6 specific Bengaluru zones (RBD Layout, Wipro Campus Sarjapur Road, Outer Ring Road/RMZ Ecospace, Epsilon Layout/Yemalur Road, Borewell Road, Panathur-Balagere Road).

- Built flood_zones_dataset.csv — 9 rows covering the 6 documented flood zones (incl. 2 events for RBD Layout) plus 2 manually-added contrast/control zones (Malleswaram, Jayanagar) for the model to learn from non-flood examples.

- Built bengaluru_monsoon_2022_rainfall.csv — citywide monthly/seasonal rainfall context data for 2022.

- Compiled a full external data source list (Section 7) and a beginner Google Earth Engine walkthrough (Section 8).

- Guide contacted for Review 2 slot (Oct 5–8 window).

## 3.2 In progress / not yet done

- Model not yet trained on the real flood_zones_dataset.csv — last discussed step was adapting the Colab logistic regression skeleton (Section 9.2) to this real data instead of the placeholder CSV.

- elevation_proxy in the dataset is still just low/high labels, not real SRTM DEM numbers — placeholder, flagged for later.

- No live rainfall API integration yet.

- No Telegram bot built yet.

- No real Leaflet map wired to model output yet (frontend teammate unavailable for a few days as of last session) — fallback was a throwaway matplotlib bar chart instead.

- Sentinel-1 SAR pipeline not started — planned as a later-week / Review 3 upgrade, not needed for Review 2.

# 4. Team Roles

| Member | Role & Responsibilities |
| --- | --- |
| Nishanth (You) — Member 1 | Data collection & pre-processing. Sources rainfall, satellite flood-extent, DEM, drain layout data. Also informal architecture lead (understands the full pipeline end to end, from Integral Geo experience). |
| Teammate A — Member 3 | Systems integration: live rainfall API pipeline, Telegram alert bot, Leaflet map (reusing Integral Geo template). |
| Teammate B — Member 2 | ML model: feature engineering (with Nishanth), train/evaluate Logistic Regression → XGBoost → stretch LSTM. |

Nishanth is separately self-learning ML basics (Kaggle Intro/Intermediate ML mini-courses) as a personal side-track, without taking over Member 2's actual deliverable — intended to feed into future projects (e.g. Integral Geo v2) rather than this semester's model work.

# 5. Data Schemas Used So Far

## 5.1 flood_zones_dataset.csv

| Column | Meaning |
| --- | --- |
| zone | Named location (the 6 documented zones + 2 contrast zones) |
| catchment_area_sqkm | Drainage catchment area feeding that zone, from the technical study |
| feeding_lakes_streams | Named lakes/streams draining into the zone |
| elevation_proxy | low / high — PLACEHOLDER, to be replaced with real SRTM DEM values |
| flood_event_date | Date of the documented flood event |
| rainfall_mm_event | Rainfall recorded for that event/date, where available |
| flooded | 1 = flooded, 0 = not flooded (model's target/label column) |
| primary_cause | Engineering root cause per the technical study (context, not a model input) |
| source | Citation for that row — flags the 2 contrast rows as general knowledge, not from the study |

## 5.2 bengaluru_monsoon_2022_rainfall.csv

| Column | Meaning |
| --- | --- |
| period | Date, date range, or month/season label |
| rainfall_mm | Rainfall total for that period |
| description | Context for the figure (e.g. ‘second wettest August on record’) |
| source | Citation (IMD, KSNDMC, Deccan Herald archives, the technical study) |

## 5.3 Model output contract (JSON)

Agreed so Member 2 and Member 3 can build independently without syncing live:

{
  "zone": "<zone name>",
  "risk_score": 0.0–1.0,
  "risk_level": "high" + " | " + "low"
}

# 6. References Used in the Project Synopsis

These are the 5 real, verifiable academic/technical sources already cited in the submitted synopsis document:

- Ramachandra, T.V. and Aithal, B.H., 2016. Bangalore's Reality: towards unlivable status with unplanned urban trajectory. Current Science (Guest Editorial), 110(12), pp.2207–2208.

- Gopinath, R., Akarsh, C.U. and Muralidhar, M.E., 2022. Time-line based aerial analysis for impact of rampant urbanization on lakes of Bengaluru (India). CEER Proceedings, 2022.

- Islam, M.T. and Meng, Q., 2022. An exploratory study of Sentinel-1 SAR for rapid urban flood mapping on Google Earth Engine. International Journal of Applied Earth Observation and Geoinformation, 113, p.103002.

- Moharrami, M., Javanbakht, M. and Attarchi, S., 2021. Automatic flood detection using Sentinel-1 images on the Google Earth Engine. Environmental Monitoring and Assessment, 193(5), pp.1–17.

- Kratzert, F., Klotz, D., Brenner, C., Schulz, K. and Herrnegger, M., 2018. Rainfall–runoff modelling using Long Short-Term Memory (LSTM) networks. Hydrology and Earth System Sciences, 22(11), pp.6005–6022.

Plus the primary data source mined for the CSVs:

- Sajjan, S., 2022. Floods at Bengaluru City – A Technical Study. December 2022. (Independent technical report, not peer-reviewed — used as a primary data/case-study source, not an academic citation.)

# 7. External Data Sources (Full List)

## 7.1 Rainfall data

- data.opencity.in/organization/ksndmc — KSNDMC rainfall re-published as clean CSVs (annual, by district/taluk/hobli, 2017–2024, incl. 2022). Easiest starting point.

- www.ksndmc.org — official KSNDMC portal, finer time resolution (daily/real-time), Gram Panchayat level.

- mausam.imd.gov.in/bengaluru — IMD Bengaluru Meteorological Centre, daily rainfall stats PDFs and climatological tables.

- openweathermap.org/api — free-tier live/forecast rainfall API, for the live pipeline stage (not historical training data).

## 7.2 Satellite imagery

- Google Earth Engine (code.earthengine.google.com / Python API) — Sentinel-1 SAR and Sentinel-2 optical, easiest access route. See Section 8.

- dataspace.copernicus.eu — ESA's official Copernicus Data Space; direct scene download if not using Earth Engine.

- bhuvan.nrsc.gov.in — ISRO's Bhuvan portal; Indian-sourced satellite data (Resourcesat, Cartosat), good domestic-source citation alongside Sentinel.

## 7.3 Elevation / DEM

- earthexplorer.usgs.gov — USGS EarthExplorer, standard SRTM 30m DEM source, free account.

- opentopography.org — alternative DEM source, simpler UI.

- Also available directly inside Earth Engine's catalog as USGS/SRTMGL1_003 — no separate download needed.

## 7.4 Lakes, drains, civic infrastructure

- data.opencity.in — broader civic datasets beyond rainfall (check org list for lakes/wards/drainage).

- Bhoomi / Karnataka GIS (landrecords.karnataka.gov.in) — referenced in the technical study for historical nalla/stream-path KMZ files.

- openstreetmap.org (or the Overpass API) — free mapped lakes, drains, roads for Bengaluru; usable directly in Leaflet.

# 8. Google Earth Engine — Beginner Walkthrough

- Sign up at earthengine.google.com/signup with any Google account; choose “Noncommercial” use (free, instant for students). This auto-creates a Google Cloud project.

- Optional: explore visually first at code.earthengine.google.com (JavaScript Code Editor, no setup needed) before writing Python.

- Set up the Python API in Colab:

!pip install earthengine-api
import ee
ee.Authenticate()
ee.Initialize(project='your-project-id')

- Pull a test Sentinel-1 image for a study zone:

aoi = ee.Geometry.Rectangle([77.68, 12.90, 77.72, 12.93])
collection = (ee.ImageCollection('COPERNICUS/S1_GRD')
              .filterBounds(aoi)
              .filterDate('2022-09-03', '2022-09-07')
              .filter(ee.Filter.eq('instrumentMode', 'IW')))
print(collection.size().getInfo())

- Basic water detection (SAR water = low backscatter):

image = collection.first()
vv = image.select('VV')
water_mask = vv.lt(-15)  # threshold needs tuning per scene

Official reference if stuck: search “Earth Engine Python API Colab setup notebook” (github.com/google/earthengine-community).

# 9. Model Development — Code So Far

## 9.1 Colab setup

No local install needed; pandas and scikit-learn are preloaded in Google Colab (colab.research.google.com).

## 9.2 Training skeleton (Logistic Regression baseline)

import pandas as pd
df = pd.read_csv('flood_zones_dataset.csv')

      
elevation_map = {'low': 0, 'medium': 1, 'high': 2}
df['elevation_num'] = df['elevation_proxy'].map(elevation_map)

      
X = df[['rainfall_mm_event', 'elevation_num']]
y = df['flooded']

      
from sklearn.linear_model import LogisticRegression
model = LogisticRegression()
model.fit(X, y)

## 9.3 Reusable risk function (the output-contract implementation)

def get_risk(zone, rainfall_mm, elevation_proxy):
    elevation_num = elevation_map[elevation_proxy]
    test = pd.DataFrame([{'rainfall_mm_event': rainfall_mm, 'elevation_num': elevation_num}])
    score = model.predict_proba(test)[0][1]
    return {"zone": zone, "risk_score": round(float(score), 2),
            "risk_level": "high" if score > 0.5 else "low"}

Next model upgrade step (not yet done): swap LogisticRegression for XGBoost once the Kaggle Intermediate ML course's XGBoost lesson is complete, and add catchment_area_sqkm as a third feature once missing values are filled in for the contrast zones.

# 10. Next Steps (In Order)

- Load flood_zones_dataset.csv into the model notebook (Section 9.2) in place of any placeholder data — immediate next action for Teammate B.

- Fill missing catchment_area_sqkm for the 2 contrast zones (Malleswaram, Jayanagar) — rough Google Maps lookup is fine for now.

- Get a working end-to-end slice: data → model → some visible output (real Leaflet map if Teammate A is back, otherwise the matplotlib bar-chart fallback) before the Review 2 slot.

- Write/finalise the one-page requirements note and a simple system design diagram (data → model → map boxes) — explicitly required by the Review 2 guidelines alongside the working prototype.

- Attend Review 2 (Oct 5–8, exact slot pending guide confirmation) — be upfront that SAR imagery and a trained XGBoost/LSTM model are the Review 3 roadmap, not missing work.

- Post-Review 2: swap in real SRTM DEM elevation values (Section 7.3), move from Logistic Regression to XGBoost, and begin the Sentinel-1 SAR water-detection pipeline (Section 8) using the 6 real documented zones as validation cases.

- Build the Telegram bot (Member 3) and wire the live rainfall API (OpenWeatherMap) once the model is stable.

# 11. Files Produced So Far

| File | Contents |
| --- | --- |
| Community_Project_Synopsis_Flood_Alert_System.docx | Full submitted synopsis: abstract, intro, problem statement, objectives, literature review, methodology, SDG mapping, references, team table. |
| N2M_Flood_Project_Role_Breakdown.xlsx | Team role/task/timeline breakdown spreadsheet. |
| flood_zones_dataset.csv | 6 documented flood zones + 2 contrast zones, with catchment/lake/date/rainfall/cause data (Section 5.1). |
| bengaluru_monsoon_2022_rainfall.csv | Citywide monthly/seasonal 2022 rainfall context (Section 5.2). |
| This document | Full project handoff reference. |